# Network Installation Checklist

# Customer: City of Spanish Fort

Date Created: 2025-11-19

Project Manager: Jeremy Smith

Site Address: 30686 Driftwood Lane, Spanish Fort, AL 36527

Contact:  |  |

# Project Overview

## Current Network

• ISP:

• Internet Speed:

• Number of Users: 54-56

• Estimated Devices:

## Existing Equipment

• Router/Firewall: ISP

• Switches:

• Access Points:

## Requirements

• VLANs Needed: Data, Voice, Guest, IoT, Security

• Guest Network: Yes

• VoIP: Yes

• VPN: No

## Recommended Equipment

• Router/Firewall: SonicWall TZ

• Switches: Ubiquity 24 port POE

• Access Points: Ubiquiti UniFi

## Notes

IT Contractor: Computer Backup, Inc. Site survey completed Oct 10, 2024.

# Phase 1: Network Discovery & Assessment

## Initial Site Survey

[ ] Schedule on-site or virtual discovery session with customer

[ ] Document current network topology

[ ] Identify existing network devices (routers, switches, APs)

[ ] Map IP addressing scheme and VLAN structure

[ ] Document internet connection type and bandwidth

[ ] Identify critical systems and devices

[ ] Assess physical infrastructure

[ ] Evaluate existing cabling (Cat5e/6, fiber)

[ ] Check rack space availability

[ ] Identify mounting locations for access points

[ ] Verify power availability (PoE requirements, UPS)

[ ] Gather business requirements

[ ] Number of users and devices

[ ] Bandwidth requirements per department/function

[ ] Guest network requirements

[ ] Security and compliance requirements

## Network Analysis

[ ] Conduct wireless site survey (if applicable)

[ ] Identify RF interference sources

[ ] Determine AP placement and quantity

[ ] Plan channel allocation

[ ] Analyze traffic patterns and bottlenecks

[ ] Document security gaps and vulnerabilities

[ ] Identify single points of failure

[ ] Review backup and redundancy needs

## Documentation Deliverables

[ ] Create network diagram (current state)

[ ] Document findings report

# Phase 2: Recommendation & Design

## Device Recommendations

[ ] **Core Router/Firewall**

[ ] Model and specifications

[ ] Throughput requirements

## Design Documentation

[ ] Create proposed network topology diagram

[ ] Define IP addressing and VLAN scheme

[ ] Management VLAN

[ ] User/data VLANs

[ ] Voice VLAN

[ ] Guest VLAN

[ ] IoT/security VLAN

[ ] Plan wireless network architecture

[ ] SSID naming and security

[ ] AP coverage map

[ ] Design security policies

[ ] Firewall rules

[ ] Access control lists

[ ] Guest portal requirements

[ ] Plan redundancy and failover

[ ] Develop naming conventions for devices

# Phase 3: Pre-Configuration & Preparation

## Pre-Configuration

[ ] Create configuration templates

[ ] Router/firewall base config

[ ] Switch base config

[ ] AP base config

[ ] Configure devices in lab/staging environment

[ ] Set management IPs

[ ] Configure VLANs and (trunking if needed)

[ ] Apply security policies

[ ] Set up wireless controller and SSIDs

[ ] Configure monitoring/management access

[ ] Test configurations

[ ] Verify connectivity

[ ] Test VLAN routing

[ ] Validate security rules

[ ] Check wireless functionality

[ ] Document all configurations

[ ] Create device labels with IP addresses

## Installation Planning

[ ] Schedule installation date/time with customer

[ ] Coordinate downtime window (if required)

[ ] Assign installation team roles

[ ] Brief team on installation plan

# Phase 4: Installation Day

## Configuration & Cutover

[ ] Connect to each device and verify config

[ ] Upload final configurations

[ ] Establish internet connectivity

[ ] Configure and test inter-VLAN routing

[ ] Verify wireless network operation

[ ] Test connectivity from each VLAN

[ ] Migrate devices to new network (if applicable)

[ ] Update DHCP scopes and DNS settings

## Testing & Validation

[ ] Test internet connectivity from all VLANs

[ ] Verify wireless coverage and performance

[ ] Test guest network isolation

[ ] Validate firewall rules

[ ] Check VPN connectivity (if applicable)

[ ] Test failover/redundancy mechanisms

[ ] Verify critical applications are accessible

[ ] Run speed tests from multiple locations

[ ] Test roaming between APs

# Phase 5: Post-Installation & Handoff (Hand off to IT Services?)

## Monitoring & Optimization

[ ] Configure network monitoring

[ ] Set up SNMP monitoring

[ ] Configure alerts and notifications

[ ] Enable logging

[ ] Add devices to management platform

[ ] NinjaOne/RMM integration

[ ] Network management controller

[ ] Monitor for first 24-48 hours

[ ] Check for errors or warnings

[ ] Optimize wireless channels if needed

[ ] Adjust QoS policies

## Project Closeout

[ ] Conduct final walkthrough with customer

[ ] Obtain customer sign-off

[ ] Document lessons learned

[ ] Schedule 30-day follow-up review

[ ] Package all documentation for handoff

[ ] Update customer records in PSA/CRM

[ ] Close project in project management system

# Ongoing Maintenance (Post-Install)

## Regular Tasks

[ ] Schedule firmware updates

[ ] Review monitoring alerts weekly

[ ] Conduct quarterly network health checks

[ ] Update documentation as changes occur

[ ] Review security policies quarterly

## Support & Optimization

[ ] Monitor network growth and capacity

[ ] Adjust configurations as needed

[ ] Plan for future expansion

[ ] Schedule annual network review with customer