# Network Installation Workflow Checklist

## Phase 1: Network Discovery & Assessment

### Initial Site Survey

- ☐ Schedule on-site or virtual discovery session with customer

- ☐ Document current network topology

  - ☐ Identify existing network devices (routers, switches, APs)

  - ☐ Map IP addressing scheme and VLAN structure

  - ☐ Document internet connection type and bandwidth

  - ☐ Identify critical systems and devices

- ☐ Assess physical infrastructure

  - ☐ Evaluate existing cabling (Cat5e/6, fiber)

  - ☐ Check rack space availability

  - ☐ Identify mounting locations for access points

  - ☐ Verify power availability (PoE requirements, UPS)

- ☐ Gather business requirements

  - ☐ Number of users and devices

  - ☐ Bandwidth requirements per department/function

  - ☐ Guest network requirements

  - ☐ Security and compliance requirements

### Network Analysis

- ☐ Conduct wireless site survey (if applicable)

  - ☐ Identify RF interference sources

  - ☐ Determine AP placement and quantity

  - ☐ Plan channel allocation

- ☐ Analyze traffic patterns and bottlenecks

- ☐ Document security gaps and vulnerabilities

- ☐ Identify single points of failure

- ☐ Review backup and redundancy needs

### Documentation Deliverables

- ☐ Create network diagram (current state)

- ☐ Document findings report

## Phase 2: Recommendation & Design

### Device Recommendations

- ☐ Core Router/Firewall

  - ☐ Model and specifications

  - ☐ Throughput requirements

### Design Documentation

- ☐ Create proposed network topology diagram

- ☐ Define IP addressing and VLAN scheme

  - ☐ Management VLAN

  - ☐ User/data VLANs

  - ☐ Voice VLAN

  - ☐ Guest VLAN

  - ☐ IoT/security VLAN

- ☐ Plan wireless network architecture

  - ☐ SSID naming and security

  - ☐ AP coverage map

- ☐ Design security policies

  - ☐ Firewall rules

  - ☐ Access control lists

  - ☐ Guest portal requirements

- ☐ Plan redundancy and failover

- ☐ Develop naming conventions for devices

## Phase 3: Pre-Configuration & Preparation

### Equipment Receipt and Registration

- ☐ Verify all equipment received and matches order

- ☐ Check for physical damage during shipping

- ☐ Document serial numbers for all devices

- ☐ Register SonicWall device in MySonicWall portal

- ☐ Register UniFi devices in UniFi account (if applicable)

- ☐ Activate warranty and support contracts

- ☐ Verify firmware versions

### Pre-Configuration

- ☐ Create configuration templates

  - ☐ Router/firewall base config

  - ☐ Switch base config

  - ☐ AP base config

- ☐ Configure devices in lab/staging environment

  - ☐ Set management IPs

  - ☐ Configure VLANs and (trunking if needed)

  - ☐ Apply security policies

  - ☐ Set up wireless controller and SSIDs

  - ☐ Configure monitoring/management access

  - ☐ Enable remote management for security remote access

- ☐ Test configurations

  - ☐ Verify connectivity

  - ☐ Test VLAN routing

  - ☐ Validate security rules

  - ☐ Check wireless functionality

- ☐ Document all configurations

- ☐ Create device labels with IP addresses

### Installation Planning

- ☐ Schedule installation date/time with customer

- ☐ Coordinate downtime window (if required)

- ☐ Assign installation team roles

- ☐ Brief team on installation plan

## Phase 4: Installation Day

### Configuration & Cutover

- ☐ Connect to each device and verify config

- ☐ Upload final configurations

- ☐ Establish internet connectivity

- ☐ Configure and test inter-VLAN routing

- ☐ Verify wireless network operation

- ☐ Test connectivity from each VLAN

- ☐ Migrate devices to new network (if applicable)

- ☐ Update DHCP scopes and DNS settings

### Testing & Validation

- ☐ Test internet connectivity from all VLANs

- ☐ Verify wireless coverage and performance

- ☐ Test guest network isolation

- ☐ Validate firewall rules

- ☐ Check VPN connectivity (if applicable)

- ☐ Test failover/redundancy mechanisms

- ☐ Verify critical applications are accessible

- ☐ Run speed tests from multiple locations

- ☐ Test roaming between APs

## Phase 5: Post-Installation & Handoff (Hand off to IT Services?)

### Monitoring & Optimization

- ☐ Configure network monitoring

  - ☐ Set up SNMP monitoring

  - ☐ Configure alerts and notifications

  - ☐ Enable logging

- ☐ Add devices to management platform

  - ☐ NinjaOne/RMM integration

  - ☐ Network management controller

- ☐ Monitor for first 24-48 hours

  - ☐ Check for errors or warnings

  - ☐ Optimize wireless channels if needed

  - ☐ Adjust QoS policies

### Project Closeout

- ☐ Conduct final walkthrough with customer

- ☐ Obtain customer sign-off

- ☐ Document lessons learned

- ☐ Schedule 30-day follow-up review

- ☐ Package all documentation for handoff

- ☐ Update customer records in PSA/CRM

- ☐ Close project in project management system

## Ongoing Maintenance (Post-Install)

### Regular Tasks

- ☐ Schedule firmware updates

- ☐ Review monitoring alerts weekly

- ☐ Conduct quarterly network health checks

- ☐ Update documentation as changes occur

- ☐ Review security policies quarterly

### Support & Optimization

- ☐ Monitor network growth and capacity

- ☐ Adjust configurations as needed

- ☐ Plan for future expansion

- ☐ Schedule annual network review with customer