# Azure Services Catalog

OberaConnect MSP Development Roadmap

Lab → Production → Customer Offering Pipeline

Version 1.0 | November 2025

# Executive Summary

This document provides a comprehensive catalog of Azure services that OberaConnect can develop, master, and offer to customers. Each service follows a structured pipeline: Lab Tenant (learning and testing) → Obera Tenant (production deployment) → Customer Offering (managed service).

Services are organized into four implementation phases based on strategic priority, complexity, and market demand. The catalog includes 75+ Azure services across 15 categories, with detailed integration notes for OberaConnect's existing technology stack.

## Implementation Phases

| Phase 1 | Foundation — Core identity, security, and M365 integration. Start here. |
| --- | --- |
| Phase 2 | Infrastructure — Compute, storage, networking, backup. Build on Phase 1. |
| Phase 3 | Advanced — Virtual desktops, databases, monitoring. Requires mature Phase 1-2. |
| Phase 4 | Specialized — AI, containers, DevOps. For select enterprise customers. |

# 1. Identity & Access Management

Core identity services that integrate with OberaConnect's existing Microsoft 365 management. These services form the foundation for all other Azure deployments and should be mastered first.

| Service | Description / MSP Value | Phase | Priority |
| --- | --- | --- | --- |
| Microsoft Entra ID (Azure AD) | Cloud identity provider, SSO, MFA. Foundation for all Azure services. Integrates with M365. | Phase 1 | Critical |
| Entra ID P1/P2 | Conditional Access, Identity Protection, PIM. Premium features for enterprise customers. | Phase 1 | Critical |
| Entra Connect / Cloud Sync | Hybrid identity sync from on-prem AD. Critical for customers with existing AD infrastructure. | Phase 1 | High |
| Entra Domain Services | Managed AD DS in cloud. Enables legacy app support without on-prem DCs. | Phase 2 | Medium |
| Entra External ID (B2B/B2C) | Guest access and customer identity. For customers with partner/customer portals. | Phase 3 | Low |
| Entra Permissions Management | Cloud infrastructure entitlement management across Azure, AWS, GCP. | Phase 4 | Low |
| Privileged Identity Management | Just-in-time privileged access. Required for compliance-sensitive customers. | Phase 2 | High |

OberaConnect Integration Notes: These services integrate directly with existing M365/Azure tenant management via CIPP or Microsoft Lighthouse. Entra ID is already in use for OberaConnect's M365 customers—this phase formalizes and extends that foundation.

# 2. Security Services

Security services complement OberaConnect's existing SonicWall deployments and provide cloud-native protection. These services enable managed security offerings and SOC capabilities.

| Service | Description / MSP Value | Phase | Priority |
| --- | --- | --- | --- |
| Microsoft Defender for Endpoint | EDR/XDR for endpoints. Integrates with Intune. Replaces/augments 3rd-party AV. | Phase 1 | Critical |
| Microsoft Defender for Office 365 | Email security, safe attachments, anti-phishing. Essential for M365 customers. | Phase 1 | Critical |
| Microsoft Defender for Identity | Protects on-prem AD from identity attacks. Critical for hybrid environments. | Phase 1 | High |
| Microsoft Defender for Cloud | CSPM + CWPP. Security posture and workload protection for Azure resources. | Phase 2 | High |
| Microsoft Sentinel | Cloud-native SIEM/SOAR. Foundation for managed SOC offering. Major revenue opportunity. | Phase 2 | Critical |
| Azure Key Vault | Secrets, keys, certificates management. Required for secure deployments. | Phase 2 | High |
| Azure DDoS Protection | DDoS mitigation for Azure resources. For customers with public-facing workloads. | Phase 3 | Medium |
| Azure Firewall | Cloud-native firewall. Complements SonicWall for cloud workloads. | Phase 2 | Medium |
| Azure Web Application Firewall | WAF for web apps. Protects against OWASP top 10. | Phase 3 | Medium |
| Microsoft Defender for Cloud Apps | CASB for SaaS security. Shadow IT discovery and control. | Phase 2 | High |

OberaConnect Integration Notes: Microsoft Sentinel represents a significant managed security opportunity, potentially replacing Graylog/Wazuh exploration with a Microsoft-native solution. Defender services integrate with existing M365 licensing and can be managed alongside SonicWall deployments.

# 3. Endpoint & Device Management

Device management services that extend OberaConnect's capabilities beyond NinjaOne for cloud-native management. These integrate tightly with Entra ID and Defender.

| Service | Description / MSP Value | Phase | Priority |
| --- | --- | --- | --- |
| Microsoft Intune | MDM/MAM for Windows, macOS, iOS, Android. Cloud-native device management. | Phase 1 | Critical |
| Intune Suite | Advanced endpoint analytics, remote help, privilege management. | Phase 2 | Medium |
| Windows Autopilot | Zero-touch device provisioning. Streamlines new device deployments. | Phase 1 | High |
| Windows 365 Cloud PC | Fixed-price cloud PC. Simpler than AVD for basic use cases. | Phase 2 | Medium |
| Endpoint Analytics | Device health scoring and recommendations. Part of Intune Suite. | Phase 2 | Medium |
| Configuration Manager (Co-mgmt) | Hybrid management with on-prem SCCM. For complex enterprise scenarios. | Phase 3 | Low |

OberaConnect Integration Notes: Intune complements NinjaOne for cloud-native scenarios. Windows Autopilot aligns with OberaConnect's device deployment workflows. Consider Nerdio Manager for MSP as an automation layer for Windows 365 and AVD deployments.

# 4. Virtual Desktop Infrastructure

Desktop virtualization services enabling remote work, BYOD, and thin client deployments. High-value managed service with recurring revenue potential.

| Service | Description / MSP Value | Phase | Priority |
| --- | --- | --- | --- |
| Azure Virtual Desktop (AVD) | Full VDI solution. Multi-session Windows 10/11. Complex but flexible and cost-effective. | Phase 3 | High |
| Windows 365 Cloud PC | Fixed-price per-user cloud PC. Simple, predictable pricing. Good entry point. | Phase 2 | High |
| Azure Virtual Desktop for Azure Local | AVD on-premises using Azure Local (HCI). For latency-sensitive or data-residency needs. | Phase 4 | Low |
| FSLogix Profile Containers | Profile management for AVD/RDS. Essential for multi-session deployments. | Phase 3 | High |
| Nerdio Manager for MSP | Third-party automation for AVD/Windows 365. Simplifies deployment and cost management. | Phase 2 | High |

OberaConnect Integration Notes: Start with Windows 365 Cloud PC for simpler deployments, then graduate to AVD for cost optimization and multi-session scenarios. Nerdio Manager for MSP (via Sherweb or direct) dramatically simplifies AVD management and should be evaluated early.

# 5. Networking Services

Cloud networking services that extend and integrate with OberaConnect's existing SonicWall and Ubiquiti deployments. Essential for hybrid connectivity and cloud workloads.

| Service | Description / MSP Value | Phase | Priority |
| --- | --- | --- | --- |
| Azure Virtual Network (VNet) | Foundation for Azure networking. Subnets, NSGs, route tables. | Phase 1 | Critical |
| Azure VPN Gateway | Site-to-site VPN to Azure. Connects customer networks to Azure resources. | Phase 1 | Critical |
| Azure ExpressRoute | Private dedicated connection to Azure. For high-bandwidth, low-latency needs. | Phase 3 | Medium |
| Azure DNS | DNS hosting and private DNS zones. Required for Azure private networking. | Phase 1 | High |
| Azure Private Link / Private Endpoints | Private access to Azure PaaS services. Security requirement for many customers. | Phase 2 | High |
| Azure Load Balancer | Layer 4 load balancing. Basic traffic distribution for VMs. | Phase 2 | Medium |
| Azure Application Gateway | Layer 7 load balancer with WAF. For web application deployments. | Phase 3 | Medium |
| Azure Front Door | Global CDN and WAF. For global web applications. | Phase 3 | Low |
| Azure Virtual WAN | Hub-and-spoke networking at scale. For multi-site enterprise customers. | Phase 4 | Low |
| Azure Bastion | Secure RDP/SSH access without public IPs. Replaces jump boxes. | Phase 2 | High |

OberaConnect Integration Notes: Azure VPN Gateway integrates with SonicWall for site-to-site VPNs. This addresses the Azure VPN client DNS resolution work currently in progress. Azure Bastion eliminates the need for public IPs on VMs for remote management.

# 6. Compute Services

Virtual machines and compute services for running customer workloads in Azure. Essential for server migrations and cloud-native deployments.

| Service | Description / MSP Value | Phase | Priority |
| --- | --- | --- | --- |
| Azure Virtual Machines | IaaS VMs running Windows/Linux. Foundation for server workloads. | Phase 1 | Critical |
| Azure Reserved Instances | 1-3 year VM commitments for 30-72% savings. Essential for cost management. | Phase 1 | High |
| Azure Spot VMs | Deeply discounted interruptible VMs. For dev/test and batch workloads. | Phase 2 | Medium |
| Virtual Machine Scale Sets | Auto-scaling VM groups. For variable-demand workloads. | Phase 3 | Medium |
| Azure Dedicated Host | Physical server dedication. For licensing or compliance requirements. | Phase 4 | Low |
| Azure Functions | Serverless compute. Pay-per-execution for event-driven workloads. | Phase 3 | Medium |
| Azure App Service | PaaS for web apps. Managed hosting for web applications. | Phase 3 | Medium |
| Azure Container Instances | Serverless containers. Simple container deployments without Kubernetes. | Phase 3 | Medium |
| Azure Kubernetes Service (AKS) | Managed Kubernetes. For containerized microservices architectures. | Phase 4 | Low |

OberaConnect Integration Notes: Azure VMs are the primary compute service for customer server migrations. Reserved Instances should be evaluated for any long-running VM workloads. This aligns with existing Hyper-V to Azure migration work.

# 7. Storage Services

Cloud storage services for files, blobs, and data. Integrates with backup solutions and supports various workload patterns.

| Service | Description / MSP Value | Phase | Priority |
| --- | --- | --- | --- |
| Azure Blob Storage | Object storage for unstructured data. Hot/Cool/Archive tiers for cost optimization. | Phase 1 | Critical |
| Azure Files | Managed SMB/NFS file shares. Cloud file server replacement. | Phase 1 | High |
| Azure File Sync | Sync on-prem file servers with Azure Files. Hybrid file server scenario. | Phase 2 | High |
| Azure Managed Disks | Block storage for VMs. Premium SSD, Standard SSD, Standard HDD options. | Phase 1 | Critical |
| Azure NetApp Files | Enterprise NAS in Azure. High-performance file storage for demanding workloads. | Phase 4 | Low |
| Azure Data Box | Offline data transfer devices. For large-scale migrations. | Phase 3 | Low |

# 8. Backup & Disaster Recovery

Data protection services that complement or integrate with OberaConnect's existing Axcient deployments. Critical for business continuity offerings.

| Service | Description / MSP Value | Phase | Priority |
| --- | --- | --- | --- |
| Azure Backup | Native backup for Azure VMs, SQL, Files. Simple, integrated solution. | Phase 1 | Critical |
| Azure Site Recovery (ASR) | DR orchestration and replication. On-prem to Azure or Azure to Azure. | Phase 2 | High |
| Recovery Services Vault | Central management for backup and ASR. Required for both services. | Phase 1 | Critical |
| Azure Backup for M365 | Native M365 backup (preview). Backup for Exchange, SharePoint, OneDrive. | Phase 2 | High |

OberaConnect Integration Notes: Azure Backup complements Axcient for Azure-native workloads. ASR provides DR capabilities that can be offered as a managed service. Azure Backup for M365 may provide an alternative or complement to current M365 backup solutions.

# 9. Database Services

Managed database services for customer applications. Reduces database administration overhead and enables modern application architectures.

| Service | Description / MSP Value | Phase | Priority |
| --- | --- | --- | --- |
| Azure SQL Database | Managed SQL Server PaaS. Automatic patching, backups, HA. | Phase 2 | High |
| Azure SQL Managed Instance | Near 100% SQL Server compatibility. Easier lift-and-shift from on-prem. | Phase 2 | High |
| SQL Server on Azure VMs | Full SQL Server IaaS. For maximum compatibility and control. | Phase 2 | High |
| Azure Database for MySQL | Managed MySQL. For web applications and WordPress. | Phase 3 | Medium |
| Azure Database for PostgreSQL | Managed PostgreSQL. For modern applications. | Phase 3 | Medium |
| Azure Cosmos DB | Global NoSQL database. For modern, globally distributed apps. | Phase 4 | Low |
| Azure Cache for Redis | Managed Redis cache. For application performance. | Phase 3 | Low |

# 10. Monitoring & Management

Observability and management services for Azure resources. Foundation for managed services and proactive support offerings.

| Service | Description / MSP Value | Phase | Priority |
| --- | --- | --- | --- |
| Azure Monitor | Metrics, logs, alerts for all Azure resources. Core observability platform. | Phase 1 | Critical |
| Log Analytics Workspace | Central log aggregation. Required for Sentinel and advanced monitoring. | Phase 1 | Critical |
| Azure Lighthouse | Multi-tenant management for MSPs. Manage customer Azure subscriptions. | Phase 1 | Critical |
| Azure Arc | Manage on-prem/multicloud servers from Azure. Extends Azure management. | Phase 2 | High |
| Azure Automation | Runbooks, update management, DSC. Infrastructure automation. | Phase 2 | High |
| Azure Policy | Governance and compliance at scale. Enforce standards across subscriptions. | Phase 2 | High |
| Azure Cost Management | Cost analysis and optimization. Essential for MSP margin management. | Phase 1 | Critical |
| Azure Advisor | Best practice recommendations. Proactive optimization suggestions. | Phase 1 | High |
| Azure Resource Graph | Query resources across subscriptions. For reporting and inventory. | Phase 2 | Medium |

OberaConnect Integration Notes: Azure Lighthouse is critical for MSP operations—evaluate vs. CIPP for M365 management. Azure Arc extends Azure management to on-prem servers, potentially integrating with existing NinjaOne monitoring.

# 11. Migration Services

Tools and services for migrating customer workloads to Azure. Supports the on-prem to cloud migration journey.

| Service | Description / MSP Value | Phase | Priority |
| --- | --- | --- | --- |
| Azure Migrate | Discovery, assessment, and migration hub. Central tool for migrations. | Phase 1 | Critical |
| Azure Database Migration Service | Database migration with minimal downtime. SQL Server and other databases. | Phase 2 | High |
| Azure Storage Migration Service | Migrate file servers to Azure Files. Windows Server feature. | Phase 2 | Medium |
| Azure VMware Solution | Run VMware natively on Azure. For VMware-heavy environments. | Phase 4 | Low |

OberaConnect Integration Notes: Azure Migrate supports the Hyper-V to Azure migration scenarios you've been working on. The VHD transfer workflows can leverage Azure Migrate for assessment and tracking.

# 12. Collaboration & Productivity (M365 Integration)

Microsoft 365 services that integrate with Azure and represent additional managed service opportunities beyond traditional M365 licensing.

| Service | Description / MSP Value | Phase | Priority |
| --- | --- | --- | --- |
| SharePoint Online | Document management and intranet. Core M365 service. | Phase 1 | Critical |
| Microsoft Teams | Chat, meetings, calling. Integrates with phone system offerings. | Phase 1 | Critical |
| Teams Phone System | Cloud PBX. Integrates with OberaConnect's phone offerings. | Phase 2 | High |
| Power Automate | Workflow automation. Low-code automation for business processes. | Phase 2 | Medium |
| Power Apps | Low-code app development. Custom business applications. | Phase 3 | Medium |
| Power BI | Business intelligence and reporting. Data visualization. | Phase 3 | Medium |
| Microsoft Purview | Data governance, compliance, DLP. For compliance-focused customers. | Phase 2 | High |
| Microsoft Copilot for M365 | AI assistant across M365 apps. Emerging premium offering. | Phase 3 | Medium |

# 13. AI & Machine Learning

Emerging AI services that represent future opportunities. These are Phase 4 services for specialized enterprise customers or internal automation.

| Service | Description / MSP Value | Phase | Priority |
| --- | --- | --- | --- |
| Azure OpenAI Service | GPT-4, DALL-E, Whisper APIs. Enterprise AI integration. | Phase 4 | Medium |
| Azure AI Services (Cognitive) | Vision, speech, language, decision APIs. Pre-built AI capabilities. | Phase 4 | Low |
| Azure Machine Learning | End-to-end ML platform. For data science teams. | Phase 4 | Low |
| Azure AI Search | AI-powered search. For knowledge base and document search. | Phase 4 | Low |
| Azure AI Document Intelligence | Document processing and extraction. For automation scenarios. | Phase 4 | Low |

# 14. DevOps & Developer Tools

Development and operations tools for customers with development teams. Also useful for OberaConnect internal automation and tooling.

| Service | Description / MSP Value | Phase | Priority |
| --- | --- | --- | --- |
| Azure DevOps | CI/CD pipelines, repos, boards, artifacts. Complete DevOps platform. | Phase 3 | Medium |
| GitHub Enterprise | Source control and CI/CD. Alternative to Azure DevOps. | Phase 3 | Low |
| Azure Logic Apps | Integration workflows. Connects Azure and external services. | Phase 2 | High |
| Azure API Management | API gateway and management. For customers exposing APIs. | Phase 3 | Low |
| Azure Event Grid | Event routing service. For event-driven architectures. | Phase 3 | Low |
| Azure Service Bus | Enterprise messaging. For application integration. | Phase 3 | Low |

OberaConnect Integration Notes: Azure Logic Apps can be used for internal workflow automation (customer onboarding, ticket routing, etc.). Consider for integration with existing tools like NinjaOne, ConnectWise, etc.

# 15. Hybrid & Edge Computing

Services for extending Azure to on-premises and edge locations. For customers who need local compute but want cloud management.

| Service | Description / MSP Value | Phase | Priority |
| --- | --- | --- | --- |
| Azure Arc | Manage servers/K8s/data services anywhere from Azure. | Phase 2 | High |
| Azure Local (formerly Azure Stack HCI) | Hyper-converged infrastructure with Azure integration. | Phase 4 | Low |
| Azure Stack Edge | Edge compute appliance. For edge AI and local processing. | Phase 4 | Low |
| Azure IoT Hub | IoT device connectivity and management. | Phase 4 | Low |
| Azure IoT Central | SaaS IoT platform. Simplified IoT solution. | Phase 4 | Low |

# Implementation Roadmap Summary

## Phase 1: Foundation (Months 1-3)

Focus: Identity, security fundamentals, and monitoring baseline.

- Microsoft Entra ID P1/P2 and Conditional Access

- Microsoft Defender for Endpoint and Office 365

- Microsoft Intune and Windows Autopilot

- Azure Virtual Network and VPN Gateway

- Azure Monitor, Log Analytics, and Lighthouse

- Azure Backup and Recovery Services Vault

- Azure Migrate for assessment capabilities

## Phase 2: Infrastructure (Months 4-6)

Focus: Compute, storage, networking, and advanced security.

- Microsoft Sentinel (SIEM/SOAR)

- Azure Virtual Machines and Reserved Instances

- Azure Files and File Sync

- Azure Site Recovery

- Azure Arc for hybrid management

- Windows 365 Cloud PC and Nerdio Manager

- Azure Logic Apps for workflow automation

## Phase 3: Advanced (Months 7-12)

Focus: Virtual desktops, databases, and specialized workloads.

- Azure Virtual Desktop (AVD) with FSLogix

- Azure SQL Database and Managed Instance

- Azure Functions and App Service

- Power Platform (Power Automate, Power Apps, Power BI)

- Azure DevOps for internal automation

## Phase 4: Specialized (Year 2+)

Focus: Enterprise and specialized services for select customers.

- Azure Kubernetes Service (AKS)

- Azure OpenAI Service

- Azure Local (HCI)

- Azure IoT solutions

- Azure VMware Solution

# Next Steps

- Lab Tenant Setup: Provision dedicated Azure lab subscription for testing and training.

- Training Path: Identify Microsoft certifications (AZ-104, SC-300, MS-102) for team development.

- Documentation Templates: Create runbooks and SOPs for each Phase 1 service.

- Pricing Models: Develop customer-facing pricing for managed Azure services.

- Pilot Customers: Identify 2-3 customers for Phase 1 service pilots.

- Partner Tools: Evaluate Nerdio Manager for MSP, Azure Lighthouse, and CIPP integration.

This document should be treated as a living roadmap, updated as services are mastered and new offerings emerge. The Workflow Architect Agent can help track progress and maintain alignment between lab testing, production deployment, and customer offerings.